Department of Computer Science University of Turbat

Title: Jasp

Supervisor: Muhammad Asim

Submitted by

Kamran Umer

1108602

Saleeman Imdad

1107885

Qambar Arz

1107506

Department of Computer Science University of Turbat

- Motivation:

The motivation behind this project is to create a dedicated platform for Baloch readers and writers to gain and share knowledge, to promote the richness of the Balochi language and its literature to a global audience. Currently, discussions related to Balochi literature, including question-and-answer sessions, are often limited to WhatsApp groups, which are not accessible to everyone. Our platform aims to solve this issue by offering an open, inclusive, and organized space for literary exchange.

Additionally, this platform will enable users to ask questions and connect with individuals who have made significant contributions to Balochi literature. It will also serve as a supportive environment for emerging writers, allowing them to share their work, receive constructive feedback from experienced professionals, and grow in their literary journey. This encouragement will help preserve and expand Balochi literature for future generations.

- Overview:

The core idea of the project is to develop a “Quora” styled web platform focused on Balochi literature. It will operate as an interactive space for users to ask and answer questions, share literary contents, engage in discussions and receive feedback form qualified individuals. This platform will serve as a bridge between young Baloch readers, writers and scholars of Balochi literature.

- Significance:

This project holds significant cultural, academic and technological values. In an era where regional languages face decline due to the lack of digital presence. This project aims to promote Balochi literature by offering a modern space for intellectual and literary exchange. It provides a practical solution to scattered and inaccessible Balochi literary discussions, limited to small WhatsApp and social media groups.

By centralizing these interactions this platform becomes a valuable academic resource for students, researchers, and literature enthusiasts can find answers, share knowledge and have access to Balochi literary contents like, poetry, prose, grammar, history and prominent literary figures. This will encourage critical thinking and construct feedback for emerging writers who need mentorship and exposure.

- Description:

Jasp is a “Quora styled” web platform that especially focuses on Balochi literature. where every user will have an account where he or she can post contents, have discussions, ask questions and answer questions related to Balochi literature. it does not need to be informed that we are in 21st century, the era of artificial intelligence where still languages like Balochi have no any easily accessible modern space for literature enthusiasts in order to interact and have discussions with scholars to better understand and develop knowledge regarding the contents of Balochi literature. this platform will operate as a magazine enable to update every minute and second with new content and new discussions for Balochi literature.

- Methodology:

- Content management:

To design a system that allows users to post

questions, provide answers and interact through comments, up votes and notification require React.js and Next.js for frontend, Node.js and Express.js for backend, MongoDB for data storage, and Firebase may be used for secure login.

- Language support:

Unicode-complaint fonts and input tools for Balochi will be used to support Balochi scripts, and its fonts. Right to left layout support if required.

- Categorization and search:

To categorize contents and implement a Powerful search function to understand and retrieve relevant posts in Balochi and English. Full-Text will be implemented using MongoDB Atlas search or Elastic search to support multi-lingual queries.

- Moderation and quality control:

To ensure the contents remain relevant, ethical and culturally appropriate define the roles for Admin and users.

- User authentication and security:

Implementing strong and reliable login, password management to secure data as it a fundamental measure.

- Design phase:

The proposed solution is a web-based question and answer platform that allows users to ask questions, provide answers and interact in a culturally respectful and knowledge-focused environment.

- User roles:

Guests can only view contents. Besides, registered users can ask questions, provide answers or post relevant contents.

- Question and answer system:

Registered users can ask questions, provide answers, post relevant contents and engage through voting and comments,

- Tagging and categorization:

Contents will be categorized using tags like (poetry, grammar, history) for easy navigation.

- Search functionality:

A strong and reliable search feature will allow users to find contents by key words or author names.

- Language support:

Full Unicode support for the Balochi scripts, necessary fonts and right to left layout.

- Responsive UI:

A clean and user friendly user interface compatible for desktop, tablets and smartphones.

- Justifications of the proposed solution:

- Cultural relevance:

There is no any online platform for Balochi literary discussions which gap will be filled by this project.

- Preservation of language:

An online space, promoting discussions in Balochi language promotes language preservation and academic research.

- Accessibility:

It is a web-based platform that is easily accessible from anywhere with any device.

- Implementation phase:

- Frontend development:

Implementing React.js, HTML, and CSS to design and code user interface that includes, home page, login/register forms, question posting and answer models, search bar, content filtering tools and mobile-responsive design.

- Backend development:

Implement Node.js + Express.js to develop restful APIs to manage user authentication and roles, question, answer and comment management, voting and tagging functionality, reporting and moderation tools.

- Database design:

MongoDB will be used to schemas and collections for users, questions, answers, tags and categories, reports and feedback.

- Balochi language support:

Integrate Unicode-complaint Balochi fonts to ensure compatibility for typing and displaying Balochi text and support for right to left layout.

- Testing phase:

Testing in software development life cycle is an important stage to ensure whether the system functions correctly, is user-friendly and meets the required requirements or not. The testing phase of this project will involve functional, non-functional and user testing methods to identify and fix the issues before deployment.

- Unit testing:

It is to test the individual components or modules of the system like, user registration, question submission and search function by using JavaScript testing frameworks like jest or Mocha during the development of modules.

- Integration testing:

It is to test integration between modules like, database, backend and frontend forms by test scenarios like, submit question, store in database and then display in user interface.

- System testing:

This is to test the entire system to ensure whether the system functions as needed or not, by manual and automated testing of complete user flow like, registration and logging in, posting questions, answering and voting, searching and browsing tags and completing the most important developments.

- Features:

- Content management:

To design a system that allows users to post

questions, provide answers and interact through comments, up votes and notification require React.js and Next.js for frontend, Node.js and Express.js for backend, MongoDB for data storage, and Firebase may be used for secure login.

- Language support:

Unicode-complaint fonts and input tools for Balochi will be used to support Balochi scripts, and its fonts. Right to left layout support if required.

- Categorization and search:

To categorize contents and implement a Powerful search function to understand and retrieve relevant posts in Balochi and English. Full-Text will be implemented using MongoDB Atlas search or Elastic search to support multi-lingual queries.

- Moderation and quality control:

To ensure the contents remain relevant, ethical and culturally appropriate define the roles for Admin and users.

- User authentication and security:

Implementing strong and reliable login, password management to secure data as it a fundamental measure.

- Project planning:

Task		Start		End		Responsible member(s)

Planning		2/2025		3/2025		Qambar Arz and kamiran Umer

Requirement	4/2025		5/2025		Qambar Arz and Kamiran Umer

gathering

Designing	6/2025		7/2025		Sulaman Imdad

and

prototype

Development	8/2025		9/2025		Kamiran Umer, Qambar Arz

and testing

Maintenance	10/2025	11/2025	Kamiran Umer, Sulaman Imdad,

and 						Qambar Arz

implementation

- Required hardware and software:

- Hardware:

Laptop/Desktop:

A powerful laptop or desktop is required to develop and test what is going to be built.

- Mobile phone:

It is required to test the mobile interface.

- Internet connection:

A storing and broadband internet connection is required to access cloud services, deployment and research.

- Software:

- Visual studio code:

Code editor for frontend and backend.

- Node.js and npm:

Backend runtime and package manager.

- Figma:

UI/UX designing tool.

- Firebase authentication:

To secure user authentications.

- References:

- https://chatgpt.com/

- https://www.quora.com/

- https://github.com/